## Slide 1: Cavium Greensoft – Status so far
8th Jan 2018

## Slide 2
Greensoft Status – so far
Infosys team is having weekly meetings/discussion with the Greensoft team.
There are two set of activities running in parallel
  Extraction of IPC data from Agile
    This activity is to extract the IPC information available in Cavium Agile to be imported in GDM- Greensoft Data Management tool.
    Also to determine the volume of MPN’s (Manufacturer Part Number) to be considered for extraction.
  Cavium BOM structure import in to the GDM tool
    This activity is evaluate the BOM extraction process and the structure from Agile so that it is can be imported into GDM tool by users with minimum modification.
Details of the activities and next steps are listed in subsequent slides

## Slide 3
Extraction of IPC data from Agile
Approach
  Extraction
    The initial understanding and scope was to develop a Agile program to extract the IPC data which was imported in Agile.
    The program was developed and sample xml’s were shared with Greensoft. On analysis it was determined that while importing the data some information is not available and Greensoft will require the actual xmls generated from the IPC pdf
    Also to calculate the Reach and the RoHS compliance they would require the Class 6 IPC data.
    To account for this the approach was changed to extract the physical pdf’s and try to match the data and share it with Greensoft.
    The exercise is still going on and Infosys team is sharing sample xml data with Greensoft.

## Slide 4
Extraction of IPC data from Agile
Volume
    Based on the samples shared with Greensoft it was observed that some of the pdf’s for the older MPN’s are in Class 4 format which will not help in the REACH analysis.
    To eliminate such data it was discussed with business to only extract the MPN’s which are used under the F.G’s with effectivity dates after Jan 1st 2016
    For some of the MPN’s already the data collection has been done by Greensoft and the extraction is required for the remaining data.
**Analysis of MPNs which don’t have IPC pdfs is in progress.
Total MPNs from agile based on last 2 years data | 6848
MPN data which Greensoft already has | 369
MPNs with missing info in Greensoft | 6479
MPNs we are planning to extract (Compliant and exempt in agile) | 4500
MPNs with IPC PDFs in agile | 1675

## Slide 5
Extraction of IPC data from Agile
Challenges
    The direct extract from Agile through the code is not sufficing the way data is required by Greensoft
    Team has to mine individual attachment to identify the IPC xml

## Slide 6
Cavium BOM structure import in to the GDM tool
Approach
  Trying to leverage the out of the box report to extract BOM from Agile to be directly imported in the GDM tool.
  There mpn’s are associated until the level 6 of the BOM.
Challenges
The Cavium BOM have provisions to manage substitutes where the quantity of the substitutes are set as 0. GDM software is not capable of handling quantity 0 and hence not able to directly import the structure from Agile.
Greensoft team is checking with their tech team if there is any alternate template to manage the substitutes and will share with the Agile team.

## Slide 7
Proposed Timelines
Activities | ETA
BOM Template finalization | 27th Jan
Extraction Samples confirmation | 27th Jan
All identified extraction completion | 2nd Mar
Compliance next steps recommendation | 15th Mar